Quotation Document

Azani Internet Service Provider Information System

Prepared by: Derrick (Developer)

Date: March 2026

# Quotation Document

Project: Azani Internet Service Provider Information System

Prepared by: Derrick (Developer)

Date: March 2026

Quotation Ref: AZ-ISP-Q-2026-001

## 1. Project Overview

This quotation covers the design, development, testing, deployment, and maintenance of a web-based Information System for Azani Internet Service Provider. The system will manage institution registrations, bandwidth subscriptions, payment processing, infrastructure tracking, service upgrades, late payment fines, disconnection/reconnection workflows, and comprehensive reporting.

The system will be developed using Node.js with Express.js, MySQL database, and a responsive web-based frontend, following the Waterfall SDLC methodology over a 7-month project timeline (January–July 2026).

## 2. Cost Breakdown

### A. System Development

| # | Item | Description | Cost (KSh) |
| --- | --- | --- | --- |
| 1 | Requirements Analysis | Stakeholder meetings, requirements gathering, SRS document preparation | 15,000 |
| 2 | System Design | ERD design, database schema, system architecture, sitemap, wireframes, SDD preparation | 20,000 |
| 3 | Development | Frontend and backend development, database implementation, all system modules (registration, payments, infrastructure, upgrades, fines, reconnection, reporting) | 60,000 |
| 4 | Testing & Validation | Unit testing, integration testing, system testing, User Acceptance Testing (UAT), bug resolution | 15,000 |
| 5 | Deployment | System installation on client environment, production configuration, user training, user manual preparation | 10,000 |
|  | Subtotal |  | 120,000 |

### B. Infrastructure (Optional)

The following infrastructure items are optional and provided based on the client's existing setup and requirements.

#### Personal Computers

| # | Item | Unit Cost (KSh) | Quantity | Total (KSh) |
| --- | --- | --- | --- | --- |
| 1 | Desktop PC (standard specification) | 40,000 | As needed | 40,000 × quantity |

#### LAN Node Installation

| # | Number of Nodes | Cost per Tier (KSh) |
| --- | --- | --- |
| 1 | 1–10 nodes | 10,000 |
| 2 | 11–20 nodes | 20,000 |
| 3 | 21–30 nodes | 30,000 |
| 4 | 31–40 nodes | 40,000 |

#### Installation Service

| # | Item | Description | Cost (KSh) |
| --- | --- | --- | --- |
| 1 | Installation Fee | On-site installation and configuration of hardware and network | 10,000 |

#### Infrastructure Cost Examples

| Scenario | PCs | LAN Nodes | Installation | Total (KSh) |
| --- | --- | --- | --- | --- |
| Small setup | 1 PC (40,000) | 5 nodes (10,000) | 10,000 | 60,000 |
| Medium setup | 2 PCs (80,000) | 15 nodes (20,000) | 10,000 | 110,000 |
| Large setup | 3 PCs (120,000) | 35 nodes (40,000) | 10,000 | 170,000 |

### C. Maintenance & Support

| # | Item | Description | Cost (KSh) |
| --- | --- | --- | --- |
| 1 | Monthly Support | Bug fixes, minor updates, database maintenance, technical support (phone/email) | 5,000/month |
| 2 | Annual Maintenance | Comprehensive system audit, security review, database optimization, performance tuning, documentation updates | 30,000/year |

### D. Total Estimated Cost

| Category | Cost (KSh) | Notes |
| --- | --- | --- |
| System Development | 120,000 | One-time cost |
| Infrastructure | Variable | Optional — depends on client's requirements (see examples above) |
| Annual Maintenance | 30,000 | Recurring annual cost (includes 12 months of monthly support at KSh 5,000/month = KSh 60,000, or standalone annual audit at KSh 30,000) |

#### Summary

|  | Minimum (Development Only) | With Small Infrastructure | With Medium Infrastructure |
| --- | --- | --- | --- |
| Development | 120,000 | 120,000 | 120,000 |
| Infrastructure | — | 60,000 | 110,000 |
| First Year Maintenance | 30,000 | 30,000 | 30,000 |
| Total | 150,000 | 210,000 | 260,000 |

## 3. Terms & Conditions

### Payment Terms

| Milestone | Payment | Amount (KSh) | Due Date |
| --- | --- | --- | --- |
| Project commencement | 50% deposit of development cost | 60,000 | Upon signing of contract |
| System delivery & acceptance | 50% balance of development cost | 60,000 | Upon successful UAT and system handover |
| Infrastructure (if applicable) | Full payment | Variable | Upon delivery and installation of hardware |
| Monthly maintenance | Monthly payment | 5,000 | 1st of each month |
| Annual maintenance audit | Annual payment | 30,000 | January of each year |

### General Terms

Deposit Requirement: A 50% deposit of the system development cost (KSh 60,000) is required before development work commences. No work will begin without receipt of the deposit.

Final Payment: The remaining 50% (KSh 60,000) is due upon successful completion of User Acceptance Testing (UAT) and system handover to the client.

Scope of Work: This quotation covers the system as described in the Software Requirements Specification (SRS). Any additional features or changes beyond the agreed scope will be subject to a separate change request and additional charges.

Intellectual Property: Upon full payment, the client receives full ownership of the system source code and all associated documentation.

Infrastructure Costs: Infrastructure items (PCs, LAN nodes, installation) are optional and billed separately at the rates specified above.

Maintenance Contract: The maintenance contract is optional but recommended. It begins after the warranty period and is billed monthly or annually as agreed.

Warranty Period: A 30-day warranty period is included after system deployment, covering bug fixes at no additional cost.

Support Hours: Technical support is available Monday–Friday, 8:00 AM – 5:00 PM. Emergency support outside these hours is available with a 24-hour response time.

Cancellation: In the event of project cancellation by the client, the deposit is non-refundable. Work completed up to the point of cancellation will be delivered to the client.

Confidentiality: Both parties agree to maintain confidentiality of all project-related information, including business data, system credentials, and proprietary processes.

## 4. Validity

> This quotation is valid for sixty (60) days from the date of issue (March 2026).

>

> Expiry Date: May 2026

After the validity period, prices are subject to review and may be revised based on prevailing market conditions and project scope reassessment.

### Acceptance

To accept this quotation and commence the project, please sign below and return a copy along with the 50% deposit payment.

| Client Name: | _________________________________ |
| --- | --- |
| Designation: | _________________________________ |
| Signature: | _________________________________ |
| Date: | _________________________________ |

| Developer Name: | Derrick |
| --- | --- |
| Signature: | _________________________________ |
| Date: | _________________________________ |